Table of Contents

# Split the dashboard analyse engine — rename dashboard → cd-assist + extract analyse (#470)

Status: SCOPING (pre-build) · PIVOT 2026-08-07: cd-assist is NOT a greenfield service — it IS the existing individual clinical dashboard (dashboard.pdhc) renamed/refocused. analyse.pdhc is the one genuinely-new service. Supersedes the earlier “two greenfield services” framing (and #470’s original single-service framing). Parents: #462, #463 (D1), #287–293 (cdr1/analyse split) · Coordinates with: #293 (CDR read-lockdown), gateway.pdhc

## 0. TL;DR (revised)

The dashboard has two halves: an individual / point-of-care side (single-patient /charts care-delivery view + the nurse AGP/variable/events views) and a group / population side (researcher cohorts + federated system reads). The pivot:

- cd-assist = dashboard.pdhc, renamed/refocused. It already has the SSO web login flow, /charts (CDR1-backed single-patient charting, care-delivery, spärr incl. #471.4), the care-delivery gate (#463), and audit. We fold the nurse single-patient views into it (re-gated analysis-phase → care-delivery + care-unit scope + spärr), retire the analysis-phase nurse routes from the analyse bundle, and rename the service. Little new code — mostly a fold + a rename.

- analyse.pdhc = the ONE new greenfield service. It carries the group/population + federated-events layer: researcher/cohort engine + the gateway/monitor-facing federated endpoints (/api/v1/observations,/stats,/canonical,/openehr).

Disposition of the earlier greenfield cd-assist.pdhc (built as commits edf1d5c/a0b4382 + an uncommitted SSO flow): discarded — it duplicates what dashboard already has. Its one valuable output — the #536 nurse-engine transformation (nurse.py → care-delivery gate + care-unit scope + spärr) — is salvaged as a patch into dashboard, then the greenfield dir is removed.

## 1. cd-assist = dashboard.pdhc, renamed (the individual side)

Keep as-is (already in dashboard): /charts single-patient view, SSO web login flow, has_care_delivery_access gate (#463), dashboard_audit, cdr1_client, views/picker/designs.

Fold in (from the analyse bundle, re-gated): the nurse single-patient views nurse.py → /api/nurse/patient/<g>/{summary,agp,variable,events}, re-gated analysis-phase → care-delivery (@require_care_delivery / sso_login_required), care-unit patient-scoped, spärr per-patient (coarse + #471.4 lift). The transformation is already worked out in the discarded greenfield cd_assist_app/app/api/nurse.py — port that logic into dashboard’s care-delivery blueprint (it uses dashboard’s own ips_client/audit/federation — federation/aggregations may need adding to dashboard if not present).

Rename: dashboard.pdhc → cd-assist.pdhc (repo name, service identity, docs, www.pdhc.se card). Host: OPERATOR decision — new cd-assist.pdhc.se vhost, or keep dashboard’s host and rename internally. (#463 already had the #462 clinical dashboard taking over dashboard.pdhc’s slot, so “keep host, rename” is the low-friction path.)

Retire from the analyse bundle: the analysis-phase nurse routes (they now live in cd-assist, care-delivery-gated).

## 2. analyse.pdhc = the one new greenfield service (group + federated events)

Unchanged from the group-side plan: scaffold containerised (from cdr_6.pdhc), analysis-phase gate, own DB with cohort + analyse_audit. Port researcher.py + cohort + the 4 gateway/monitor federated endpoints (observations_search/canonical/stats/openehr) + the read core (federation.py+aggregations.py copy). Repoint gateway’s ANALYSE_BASE_URL → analyse.pdhc (the hard dependency). CDR2–6 read-identity flip for analyse (#293). Cutover + delete the group half from dashboard(cd-assist).

## 3. Read core (federation + aggregations)

Both sides need it. In the pivot, cd-assist (=dashboard) gets it via the nurse fold; analyse gets its own copy. If dashboard doesn’t already carry federation.py/aggregations.py (they were in the analyse bundle), copy them into the cd-assist(dashboard) care-delivery path for the nurse views. D5 drift note applies (dashboard/cd-assist + analyse).

## 4. Revised ticket map

- Rollup #533 (updated via a pivot note): cd-assist = rename dashboard; analyse = the new service.

- Superseded (greenfield cd-assist, work discarded except the salvaged nurse patch): #535 scaffold, #536 nurse-port (salvaged), #537 cutover-docs (the docs/card are reusable for the renamed dashboard).

- New cd-assist tickets: (a) fold nurse into dashboard (re-gate care-delivery + spärr; salvage from greenfield #536); (b) rename/refocus dashboard.pdhc → cd-assist (host/identity/docs/cards; retire analysis-phase nurse); (c) discard the greenfield cd-assist.pdhc after (a) salvages from it.

- analyse tickets unchanged: #538 scaffold, #539 port, #540 gateway repoint, #541 CDR identity flip, #542 cutover, #543 delete group half from dashboard(cd-assist), #544 cleanup.

## 5. Risks / decisions

- Host for cd-assist (operator) — new vhost vs keep dashboard’s. Low-friction = keep + rename.

- Nurse fold must land in dashboard’s care-delivery blueprint (not analysis-phase) — salvage the greenfield transformation, don’t re-derive.

- Gateway ANALYSE_BASE_URL repoint still the hard dependency (analyse side, #540).

- Discard greenfield only AFTER the nurse patch is salvaged into dashboard.

- The federation/aggregations read core: confirm whether dashboard already has it or it must be copied for the nurse views.

## 6. Non-goals

No analyse logic rewrite; the #287–293 split is done; the care-delivery /charts view is untouched except adding the nurse views alongside it.